PROGRESS (July 6th 2026)

1. Project setup (local + GitHub)

- Python project structure is in place on your desktop: C:\Users\533406\Desktop\SRUSHTI LINGE\MPR

- Code is published to your GitHub repo: https://github.com/srushtilingeDELTA/MPR

- Virtual environment (.venv) and required packages are installed (pandas, openpyxl, python-pptx, etc.)

- Excel workbook and PPT template are stored locally (not committed to GitHub for data security)

2. Excel data connection

- Confirmed correct data source: May Actuals sheet (not Sheet1)

- Identified 998 rows and 17 columns including: KPI, Yr_Nb, Mo_Nb, Entity, Num, Den, Actual, REGION

- Built scripts to inspect Excel structure and list KPI names

- Report is configured for May 2026 (use_previous_month: false, year: 2026, month: 5)

3. Report generation (working end-to-end)

- python main.py successfully generates:
output\GSE_MPR_Report_2026_05.pptx

- The pipeline:

  - Reads Excel from data/

  - Filters for May 2026

  - Opens the PowerPoint template

  - Updates selected slides with live data

  - Saves the output file

4. PowerPoint template integration (Phase 2 - in progress)

The template has 25 slides. The automation currently updates:

| Slide | Content | Status |
| --- | --- | --- |
| 0 | Title / month text (e.g. "May 2026") | ✅ Working |
| 4 | GIR - tables + monthly trend chart | ✅ Working |
| 10 | PMI - Motorized & Stationary charts | ✅ Updated with correct KPI names |
| 11 | ISR - Reliability & Severity charts | ✅ Updated (REL, SEV) |
| 19 | Operations - Jam Rate & Clear Times | ✅ Updated (Jams, Times) |
| 21 | VOS chart | ✅ Updated (VOS (S)) |
| 2–3, 13–18, 23–24 | Scorecard summary images | ⏳ Not yet automated |
| 6 | People / Engagement metrics | ⏳ Data not in May Actuals sheet |
| 5, 7–9, 12, 20, 22 | Comments / narrative text boxes | ⏳ Manual content retained |

5. KPI name mapping

Excel KPI names were identified and mapped to template elements:

| Template metric | Excel KPI name |
| --- | --- |
| GIR | GIR |
| Injury Count | Injury Count |
| PMI Motorized | PM (M) |
| PMI Stationary | PM (S) |
| ISR Reliability | REL |
| ISR Severity | SEV |
| Jam Rate | Jams |
| Clear Times | Times |
| VOS | VOS (S) |

Additional KPIs in Excel not yet tied to slides: Budget, OT, Hours, ASAP, EAC, MTBF, LIC, MBR, QC, etc.

Technical Approach

SharePoint Excel (manual download)

↓

May Actuals sheet

↓

Python (pandas) - filter & aggregate by KPI

↓

python-pptx - fill template tables & charts

↓

output/GSE_MPR_Report_2026_05.pptx

- Phase 1: Manual Excel download from SharePoint (no password stored in code)

- Phase 2 (current): Fill live tables and charts from Excel data

- Phase 3 (planned): Scorecard image slides, narrative text, SharePoint auto-download/upload

Key Challenges Resolved

| Issue | Resolution |
| --- | --- |
| Wrong Excel sheet (Sheet1) | Switched to May Actuals |
| Report defaulting to June instead of May | Fixed config-driven month selection |
| GitHub repo appeared empty | Files were never committed; now pushed to srushtilingeDELTA/MPR |
| Template looked unchanged | Phase 1 only updated 2 text fields; Phase 2 now fills real data slides |
| KPI names didn't match Excel | Mapped template metrics to actual Excel names (REL, SEV, Jams, etc.) |

What Still Needs To Be Done

- Validate numbers - Compare generated May 2026 report against the manually built May deck slide-by-slide (especially GIR, PMI, ISR)

- Scorecard image slides - Slides 13–18, 23–24 use embedded pictures; need Excel-to-image or linked-object approach

- People / Engagement slide (6) - KPIs not found in May Actuals; confirm data source (different sheet or survey data)

- Remaining KPIs - Budget, OT, Hours, ASAP, EAC slides need mapping

- Narrative text - Leading Issues / Action Plans text boxes are still manual template content

- SharePoint automation - Auto-download Excel and upload finished PPT (requires Microsoft authentication)

- Monthly automation - Config change or auto previous-month logic for recurring use